Customer Churn Analysis & Prediction System

Project Status Report & Remaining Work

Current checkpoint: Module 9 — Bulk Prediction Dashboard

# 1. Project Objective

Build a Customer Churn Analysis & Prediction System using data analysis, machine learning and Flask. The system supports individual customer prediction and is being upgraded to bulk CSV/Excel prediction with a business dashboard.

# 2. Module Status

| Module | Work | Status |
| --- | --- | --- |
| 1 | Data Loading | DONE |
| 2 | Data Cleaning | DONE |
| 3 | Exploratory Data Analysis | DONE |
| 4 | ML Preparation / Feature Engineering | DONE |
| 5 | Model Training | DONE |
| 6 | Model Evaluation | DONE |
| 7 | Prediction System | DONE |
| 8 | Flask Backend | DONE |
| 9 | Frontend + Dashboard | IN PROGRESS |
| 10 | Testing + Documentation | PENDING |

# 3. Dataset & Model Results

Dataset: 667 customers and 20 original columns.

Target distribution: 572 stayed and 95 churned.

ML preparation produced 69 model features.

Current selected model: Random Forest.

| Metric | Logistic Regression | Random Forest |
| --- | --- | --- |
| Accuracy | 84.33% | 91.04% |
| Precision | 33.33% | 100.00% |
| Recall | 10.53% | 36.84% |
| F1 Score | 16.00% | 53.85% |
| ROC-AUC | 73.78% | 90.05% |

The Random Forest model is currently used for prediction. Its churn recall is about 36.8%, so later improvement options include threshold tuning, class weighting or resampling.

# 4. Current Working Flow

Individual prediction:

Customer details → index.html → Flask /predict → preprocessing → 69 features → Random Forest → result.html

Bulk prediction being implemented:

CSV/XLSX → /bulk_predict → preprocessing → Random Forest → all-customer predictions → dashboard → download

# 5. Flask Routes

/ — Home / individual prediction page

/predict — Individual customer prediction

/bulk — Bulk CSV/Excel upload page

/bulk_predict — Process and predict the uploaded dataset

/download_results — Download generated prediction results

# 6. Frontend Files Prepared

templates/index.html — Individual customer input form.

templates/result.html — Individual prediction result.

templates/bulk_upload.html — Dataset upload interface.

templates/bulk_result.html — Bulk analytics dashboard.

static/css/style.css — Professional UI styling.

# 7. Module 9 — Remaining Work

Run and verify the complete bulk workflow using customer_churn.csv.

Test Excel (.xlsx) upload.

Polish the AadiBI-style home page.

Apply professional styling to the individual prediction page.

Finish dashboard charts and visual analytics.

Add dataset information such as rows, columns and missing values where appropriate.

Improve high-risk customer presentation/filtering.

Add loading/processing feedback.

Improve validation and user-friendly error messages.

Verify the complete downloadable result file.

# 8. Module 10 — Testing & Documentation

Test individual predictions with multiple valid inputs.

Test CSV bulk prediction.

Test XLSX bulk prediction.

Test invalid file types, empty files and missing columns.

Verify dashboard totals, probabilities and churn rate.

Test every Flask route.

Clean project structure and remove unnecessary files.

Finalize requirements.txt.

Create/finalize README.md with setup, workflow, model results and screenshots.

Document limitations and future improvements.

Run a final end-to-end test.

# 9. GitHub Finalization

Run git status and review all changes.

Verify the GitHub remote URL.

Commit the completed project with a clear commit message.

Push the final version to GitHub.

Confirm the repository contains the final working project.

# 10. Future AadiBI Upgrade

After the current churn project is stable, it can be refactored into a broader AadiBI platform that can inspect external datasets instead of assuming telecom-specific columns.

Dataset Upload

Automatic Dataset Inspection

Business Objective / Target Confirmation

Automatic Preprocessing

EDA & Insights

Model Training & Comparison

Best Model Selection

Prediction

Business Dashboard

The generic platform should support different industries such as telecom, banking, e-commerce and manufacturing, while recognizing that each dataset may require its own target, preprocessing and model configuration.

# 11. Recommended Order From Here

Test the current bulk upload and dashboard.

Fix any errors found during testing.

Polish home page and individual prediction UI.

Finish dashboard charts and analytics.

Test CSV and Excel end-to-end.

Finish validation and error handling.

Clean files and requirements.

Finalize README and documentation.

Perform final end-to-end testing.

Commit and push to GitHub.

Goal: Finish the complete Customer Churn Analysis & Prediction System first, then expand it into the generic AadiBI platform.